| 1986 Airstream Motor Home, Gas, 43,919 miles, New Transmission, New Front-end, New Alternator. |
| --- |
| PRIORITY | STATUS | TASK | RESULT / NEXT STEP / HELP NEEDED | COMMENTS / ADVICE |
| 1 | Done | Replace all engine/tranny fluids and filters | Fluids all looked good but changed them anyway |  |
| 2 | Done | Replace all engine belts | Belts all looked good but changed them anyway (saved old belts) |  |
| 3 | Done | Gut the interior | Removed 1500lbs of custom computer desks |  |
| 4 | Done | Strip out carpeting and inspect flooring | Found rotted flooring and belly pan around wheel wells. Need help figuring out how to replace floor pan. Also thinking about replacing the entire floor (currently it is OSB) to marine grade plywood. |  |
| 5 |  | Have Tires & Brakes checked | Find an RV or Truck Tire Center and have them go through tires/brakes |  |
| 6 |  | Strip & replace carpeting in cab |  |  |
| 7 |  | Purchase & install Driver's plus front Passenger Pedestal and Seat | Need help figuring out what brand of seats to buy and where to buy them. Currently thinking I want high quality seats with standard bases and integrated shoulder harness seat belt. |  |
| 8 |  | Troubleshoot Backup Camera | It seems to be flaky when it has been raining - something must be getting wet. Find out if others have had similar problems. |  |
| 9 |  | Install New Curtains for Front & Rear | Need to get this done in order to cut down the sunlight/heat coming into the coach. Ask AS Forum for resource. |  |
| 10 |  | Make a decision about whether or not to install a generator | Currently no generator exists. Need a lot of help working through this… If yes, where should I locate it, gas/propane, etc. |  |
| 11 |  | Create Conceptual Drawing of New Interior | Need to get interior measurements and create floor plan. Share w/AS Forum for feedback |  |
| 12 |  | Create Drawing for location of electrical outlets and plumbing valves & points of access |  |  |
| 13 |  | Remove old Flooring |  |  |
| 14 |  | Check/repair any rust on frame or chasis |  |  |
| 15 |  | Remove interior sidewall panels |  |  |
| 16 |  | Remove all unnecessary electrical components | Since this thing served as a mobile computer lab, it is filled w/100s of lbs of wiring, outlets, breaker boxes, etc. |  |
| 17 |  | Install Fresh/Gray/Black Water Tanks |  |  |
| 18 |  | Run all plumbing |  |  |
| 19 |  | Install pumps, water heater |  |  |
| 20 |  | Test & repair all Electrical Systems | Do this while interior side panels are off |  |
| 21 |  | Test all roof mounted AC | They told me to make sure there are no mud dobbers nests on the fan blades before turning on? |  |
| 22 |  | Consider removing several AC units and replace w/air vents? | Ask AS Forum for guidance here |  |
| 23 |  | Repair/Replace metal floor pan around wheel wells | I will definitely need advice on how to do this right - don't want to have to do it again |  |
| 24 |  | Replace wood flooring | I'm thinking about removing all of the cheap OSB and replacing with marine grade plywood? |  |
| 25 |  | Install new floor coverings | I'm thinking about either wood laminate or perhaps cork flooring (it has good insulating properties, will not warp, will not allow mold to grow and is light weight. |  |
| 26 |  | Replace interior side panels | The existing interior side panels will have lots of holes where all of the outlets and computer stuff were. Need to decide if it is best to throw those away and start fresh? What about replacing w/a high quality wood laminate paneling from the floor to about half way up the side wall where the next seam is? Also, what about painting the remaining interior panels? |  |
| 27 |  | Build bathroom and kitchen cabinets and enclosures |  |  |
| 28 |  | Build enclosure at back of coach to cover air compressor, etc. |  |  |
| 29 |  | Hook up and test all plumbing |  |  |
| 30 |  | Hook up and test all electrical for kitchen |  |  |
| 31 |  | Purchase and install sofa bed |  |  |
| 32 |  | Purchase and install additional seating |  |  |
| 33 |  | Purchase and install beds in rear |  |  |
| 34 |  | Purchase and install TV and Stereo |  |  |
| 35 |  | Repair/Replace exterior locking latches for exterior doors, battery tray, etc. | Need to figure out where to get these latches. |  |
| 36 |  | Address Exterior Paint | Have no idea what to do here. When they pulled off the old vinyl graphics, it peeled some of the paint off. I'm thinking the easiest thing to do is have it repainted white? Need to have in-depth conversations w/experts on AS Forum |  |
| 37 |  | Apply Company Logo to Exterior | Need to figure out if vinyl graphic is better solution than having logo painted on the side? |  |
| 38 |  | Spare Tire? | Figure out if anyone carries a spare tire, jack, etc. or do they just use some roadside assistance plan? |  |
| 39 |  |  |  |  |
| 40 |  |  |  |  |
| 41 |  |  |  |  |
| 42 |  |  |  |  |
| 43 |  |  |  |  |
| 44 |  |  |  |  |
| 45 |  |  |  |  |
| 46 |  |  |  |  |
| 47 |  |  |  |  |
| 48 |  |  |  |  |
| 49 |  |  |  |  |